User Acceptance Testing (UAT) Template

| Date | 24 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-8724 |
| Project Name | Weather Wise |
| Maximum Marks |  |

Project Overview:

Project Name: Weather Wise

Project Description: A real-time weather forecasting application that provides users with current weather conditions, 7-day forecasts, and severe weather alerts based on location.

Project Version: 1.0.0

Testing Period: 24 September 2026 to 27 September 2026

Testing Scope:

List of Features and Functionalities to be Tested:

- Search location functionality (by city, ZIP code, or GPS).

- Current weather display (temperature, humidity, wind speed, precipitation).

- 7-day weather forecast accuracy and UI rendering.

- Temperature unit toggle (Celsius / Fahrenheit).

List of User Stories or Requirements to be Tested:

- User can search for any city and view real-time weather details.

- User can switch between Celsius and Fahrenheit.

- Application displays proper error messages for invalid search queries.

Testing Environment:

URL/Location: [https://staging.weatherwise.app] /(https://staging.weatherwise.app)

Credentials (if required): [Username/Password]

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Verify weather fetch for a valid city | 1. Navigate to login page 2. Enter valid email and password 3. Click "Login" button | User is redirected to the dashboard and welcome message is displayed | User redirected to dashboard with welcome message | Pass |
| TC-002 | Verify login attempt with invalid password | 1. Navigate to login page 2. Enter valid email and incorrect password 3. Click "Login" button | Error message "Invalid email or password" is displayed | Error message "Invalid email or password" displayed | Pass |
| TC-003 | Verify login attempt with blank fields | 1. Navigate to login page 2. Leave email and password fields empty 3. Click "Login" button | Field validation errors prompt user to fill required fields | Field validation errors prompted as expected | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | App crashes on payment submission with expired credit card details | 1. Add any item to shopping cart 2. Proceed to checkout 3. Enter an expired credit card and tap "Pay Now" | High | Open | Reproducible on iOS 18 and Android 15. Unhandled exception thrown in API call. |
| BG-002 | Apply Discount button remains disabled after entering a valid code | 1. Add item to cart 2. Paste discount code into field 3. Observe button state | Medium | In Progress | Workaround: Typing a space manually enables the button event listener. |
| BG-003 | Typo in error message when shipping address zip code is left blank | 1. Clear zip code field on shipping form 2. Click "Next" | Low | Closed | Error reads "Zip code is requred". Fixed in build v2.4.1. |

Sign-off:

Tester Name: MARIA SELI SANTRA.R

Date: 24/06/2026

Signature: maria seli santra

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.